## Slide 1: noteIt – Design and KT Plan
Developer Team : cubeX
Client team : N-DAARP
Presenter : Asif Shaikh
Date : 20-10-2015

## Slide 2: Introduction
noteIt is an android application built for automatic task scheduling according to priority and deadlines.
  Client Team : N-DAARP
  SQA Team : N-Li8

## Slide 3: Team Members
Asif Sheikh(Captain)
Vishaka Gupta (Vice Captain )
Farha Naaz
Kunal Mehta
Pallavi Panchal
Ayushi Agarwal

## Slide 4: Client Team Members
Anuraj Singh
Rashmi Gulhane
Aakansha Gupta
Digvijay Singh
Naveen Jaiswal
Pooja Ruhal

## Slide 5: Knowledge Transfer Plan

## Slide 6: Transition Team
Transition Role | Who
Transition Team Leader | Ayushi Agrawal
Project Leader | Asif Sheikh
Transition Specialist | Farha Naaz
Training Coordinator | Kunal Mehta
Production Support Manager | Vishakha Gupta
Project Team | CubeX
Database Administrator | Pallavi Panchal
Platform Support | Android
Project Development | Android Studio

## Slide 7: Transition Process Tasks
Task | Who’s responsible? | When is it due?
Coordinate transition planning meeting | Ayushi | 10-10-2015
Distribute project Initiation Plan or Project Plan | Asif | 10-10-2015
Attend transition planning meeting | Farha,Asif,Ayushi | 11-10-2015
Review development project Schedule | Pallavi | 11-10-2015
Review deliverables list to determine requirements | Farha,Asif,Ayushi | 11-10-2015
Develop matrix of required resources/skills | Ayushi,Pallavi | 11-10-2015

## Slide 8
Task | Who’s responsible? | When is it due?
Conduct skill gap analysis against all IS staff | Kunal ,Vishakha | 13-10-2015 - 16-10-2015
Identify project activities to be completed before transition can start | Farha, Pallavi, Ayushi | 13-10-2015 - 16-10-2015
Determine timeline | Farha, Asif, Ayushi | 16-10-2015
Establish transition milestones | Farha, Asif, Ayushi | 16-10-2015
Assign support staff to the application | Vishakha | 16-10-2015

## Slide 9
Task | Who’s responsible? | When is it due?
Determine actual training needed, based on gap analysis | Kunal, Ayushi, Vishakha | 16-10-2015
Determine roles and responsibilities (such as collect, review, accept deliverables, resolve variances,etc.) | Farha, Kunal,Pallavi | 17-10-2015
Assign evaluator for each transition deliverable | Farha | 17-10-2015
Obtain access/privileges | Farha ,Asif, Ayushi, Vishakha | 17-10-2015
Develop training plans | Vishakha,Ayushi,Kunal | 17-10-2015
Move development documentation and code to production repository | Ayushi,Pallavi | 17-10-2015

## Slide 10: Training (Required Skill Levels)
Skill | Level of Expertise | Availability Required | Degree of Applicability
Android development | expert | On the team | 5
SQLite | Moderate | On the team | 3

## Slide 11: Resources
A team of 5-6 members
Android Studio
SQLite

## Slide 12: Thank you
Any Queries …